Project Planning Phase – Backlog & Tracker

| Date | 30 September 2026 |
| --- | --- |
| Team ID |  |
| Project Name | ShopEZ – Online Shopping Application |
| Prepared By | Ronit Tayade |
| Maximum Marks | 5 Marks |

## 1. Product Backlog, Sprint Schedule, and Estimation

| Sprint | Functional Requirement (Epic) | User Story No. | User Story / Task | Story Points | Priority | Team Member |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register for the application by entering my email, password, and confirming my password. | 2 | High | Vaibhav Kulkarni |
| Sprint-1 | Registration | USN-2 | As a user, I will receive a confirmation email once I have registered for the application. | 1 | High | Vaibhav Kulkarni |
| Sprint-1 | Registration | USN-3 | As a user, I can register for the application using my Google account. | 2 | Medium | Vaibhav Kulkarni |
| Sprint-1 | Login | USN-4 | As a user, I can log into the application by entering my email and password (JWT-based authentication). | 2 | High | Vaibhav Kulkarni |
| Sprint-1 | Login | USN-5 | As a user, I am redirected to the correct dashboard based on my role (User / Admin) after login. | 2 | High | Vaibhav Kulkarni |
| Sprint-1 | Dashboard | USN-6 | As a user, I can view the market overview and featured stocks on the home page. | 3 | High | Vaibhav Kulkarni |
| Sprint-1 | Dashboard | USN-7 | As a user, I can use a navigation bar with links to Dashboard, Portfolio, and Market. | 1 | Medium | Vaibhav Kulkarni |
| Sprint-2 | Stock Trading | USN-8 | As a user, I can browse and search stocks by symbol or company name. | 3 | High | Vaibhav Kulkarni |
| Sprint-2 | Stock Trading | USN-9 | As a user, I can view a stock detail page with a live price chart and company information. | 3 | High | Vaibhav Kulkarni |
| Sprint-2 | Stock Trading | USN-10 | As a user, I can buy stocks using my virtual trading balance. | 3 | High | Vaibhav Kulkarni |
| Sprint-2 | Stock Trading | USN-11 | As a user, I can sell stocks that I currently hold in my portfolio. | 3 | High | Vaibhav Kulkarni |
| Sprint-2 | Stock Trading | USN-12 | As a user, I can view my complete transaction history (buy/sell, quantity, price, timestamp). | 2 | Medium | Vaibhav Kulkarni |
| Sprint-3 | Portfolio | USN-13 | As a user, I can view my current stock holdings along with real-time profit / loss. | 3 | High | Vaibhav Kulkarni |
| Sprint-3 | Portfolio | USN-14 | As a user, I can view a visual breakdown of my portfolio using Chart.js / Recharts. | 2 | Medium | Vaibhav Kulkarni |
| Sprint-3 | Admin Panel | USN-15 | As an admin, I can add, update, or remove stock listings on the platform. | 3 | High | Vaibhav Kulkarni |
| Sprint-3 | Admin Panel | USN-16 | As an admin, I can approve, monitor, and moderate trades and user activity. | 3 | High | Vaibhav Kulkarni |
| Sprint-4 | Dashboard | USN-17 | As a QA engineer, I can validate form inputs and responsiveness across registration, login, and trading screens. | 2 | Medium | Vaibhav Kulkarni |
| Sprint-4 | Admin Panel | USN-18 | As an admin, I can manage user accounts and role assignments (User / Admin). | 2 | Medium | Vaibhav Kulkarni |
| Sprint-4 | Admin Panel | USN-19 | As an admin, I benefit from optimized MongoDB queries (indexing) and cached API calls for faster load times. | 2 | Low | Vaibhav Kulkarni |

## 2. Project Tracker, Velocity & Burndown Metrics

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed |
| --- | --- | --- | --- | --- | --- |
| Sprint-1 | 13 | 6 Days | 15 Feb 2025 | 20 Feb 2025 | 13 |
| Sprint-2 | 14 | 6 Days | 22 Feb 2025 | 27 Feb 2025 | 14 |
| Sprint-3 | 11 | 6 Days | 01 Mar 2025 | 06 Mar 2025 | 10 |
| Sprint-4 | 6 | 6 Days | 08 Mar 2025 | 13 Mar 2025 | 6 |

## 3. Team Velocity Calculation & Interpretation

Based on an iteration baseline where sprint duration = 6 days and team velocity = 11 points per sprint, the Average Velocity (AV) per day unit is calculated as follows:

AV = (Velocity) / (Sprint Duration) = 11 / 6 = 1.83 Story Points per Day

This baseline measurement ensures predictable delivery and resource mapping across sprints. Work remaining reduces progressively over time, which can be plotted visually using a standard Agile burndown chart.